OIC

Open Intelligence Companion

teman kerja yang nggak pernah tidur.

THE COMPLETE BUILD BIBLE

From Zero to 500 Clients

Version 1.0 · March 2026

CONFIDENTIAL

# Table of Contents

1. Executive Summary

2. Product Definition

3. Technical Architecture

4. Infrastructure & Deployment Guide

5. Hardware Sourcing & BOM

6. Software Stack & LLM Configuration

7. System Prompts (All 6 Personalities)

8. Packaging & Production

9. Regulatory & Legal Pathway

10. Financial Model

11. Go-To-Market Plan

12. 90-Day Execution Timeline

13. Risk Register & Pivot Paths

Appendix A: Docker Compose Configuration

Appendix B: SDPPI Certification Checklist

Appendix C: QC Checklist per Unit

# 1. Executive Summary

## 1.1 What is OIC?

OIC (Open Intelligence Companion) is a physical AI desk robot paired with a WhatsApp business assistant, built for Indonesian small and medium businesses (UMKM). The robot sits on the client’s desk with a camera, microphone, and speaker. It connects to a cloud server running specialized AI models fine-tuned for Indonesian language and specific industries.

The tagline: “teman kerja yang nggak pernah tidur” — a coworker that never sleeps.

## 1.2 The Opportunity

- Indonesia has 64.2 million MSMEs, 99% of all businesses in the country

- No physical AI robot product exists for Indonesian UMKM (first-mover advantage confirmed)

- Kata.ai validates the market: facilitates $347M/month in transactions for enterprise AI chat

- Gap: businesses too small for Kata.ai enterprise deals, too large for free Shopee auto-reply

- Chinese LLMs are 10-50x cheaper than Western models, making affordable AI possible

## 1.3 Business Model

| Tier | Setup Fee | Monthly | What Client Gets |
| --- | --- | --- | --- |
| WA Bot Only | Rp 500K | Rp 300K/mo | WhatsApp AI agent, no hardware |
| WA + Basic HW | Rp 2M | Rp 500K/mo | WA bot + XiaoZhi desktop robot |
| Full OIC Suite | Rp 5M | Rp 2M/mo | WA bot + Stack-chan + camera + personality |

## 1.4 Key Findings from Research

LAUNCH SOFTWARE FIRST. Hardware certification (SDPPI) takes 6-8 weeks + Rp 30M. WA bot needs zero certification and can generate revenue immediately.

- Best LLM for Bahasa Indonesia: Qwen-SEA-LION v4 (tops SEA-HELM benchmark, 100B Indonesian tokens)

- Hardware recommendation: Stack-chan (M5Stack CoreS3) for premium tier at $69/unit — moving head is the wow factor

- Infrastructure: Docker Compose on Hostinger KVM 4 ($12/mo), cloud ASR for low latency

- Target latency: <2.5 seconds speak-to-reply (achievable with cloud ASR + fast LLM)

- BOM per Stack-chan unit: ~Rp 1.2M. At Rp 5M implementation, gross margin is Rp 3.8M (76%)

- Pricing is competitive: Rp 2M/month flat fee is cheaper than Kata.ai per-message model at volume (500+ msgs/day)

## 1.5 Recommended Launch Sequence

| Week | Action | Revenue Impact |
| --- | --- | --- |
| 1-4 | Register PT. Set up VPS. Build WA bot with Qwen. Test Bahasa quality. | None (investment) |
| 4-8 | Soft launch WA bot to 5-10 pilot clients (free/Rp 100K/mo). Gather real data. | ~Rp 0-1M/mo |
| 4-12 | File SDPPI certification via agent (Cerapproval). Budget Rp 30M + 8 weeks. | None (parallel) |
| 8-12 | Order Stack-chan units + packaging from 1688. QC 10 units. Test full pipeline. | Growing from pilots |
| 12+ | Hardware launch. Rp 5M impl + Rp 2M/month. Scale content + sales. | Target: Rp 50M MRR |
| Ongoing | TikTok content with Seedance 2.0 animations. Start BEFORE hardware launch. | Brand building |

# 2. Product Definition

## 2.1 What OIC Does

OIC is two products in one:

- A physical AI robot on the business owner’s desk that can hear, see (camera), speak, and act

- A WhatsApp AI agent that auto-replies to all customer messages 24/7 with industry-specific intelligence

The robot is for the OWNER (voice commands, visual scanning, status display). WhatsApp is for the CUSTOMERS (auto-reply, booking, FAQ, order tracking). Same AI brain, two interfaces.

## 2.2 The 6 Personalities

| Personality | Target | Key Features | Camera Use |
| --- | --- | --- | --- |
| OIC Trader 📈 | Crypto/forex traders | Chart analysis (SMC/ICT), risk alerts, market scanning | Scan trading charts for analysis |
| OIC Beauty 💄 | MUA, salons, skincare | Booking, follow-up, product rec, bestie tone | Scan face for skin analysis |
| OIC Tender 🏗️ | Contractors, builders | Quote/RAB generation, document scanning, procurement | Scan documents, receipts |
| OIC Toko 🛒 | Shopee/Tokopedia sellers | Auto-reply, shipping calc, product listing gen | Scan products for listing photos |
| OIC Live 🎬 | TikTok/streaming sellers | Live co-host, auto-FAQ, flash sales, post-stream DM | Monitor live chat |
| OIC Kampus 🎓 | Tutors, course creators | Enrollment, scheduling, student follow-up | Scan homework/assignments |

## 2.3 The Secret Recipe (4 Layers of Moat)

Each OIC personality has 4 layers that create defensible competitive advantage:

- Layer 1 — Base LLM: Qwen-SEA-LION v4 or DeepSeek (anyone can use these — no moat here)

- Layer 2 — System Prompt (SECRET): Personality, behavior rules, response style, guardrails. This is proprietary.

- Layer 3 — Embedded Knowledge (PROPRIETARY): Industry-specific data, pricing databases, product catalogs, FAQ libraries.

- Layer 4 — Partner Content (LICENSED): Expert trading strategies, beauty curricula, construction standards from industry partners (70/30 revenue share).

Competitors can copy Layer 1. Layers 2-4 take months of domain expertise to replicate.

## 2.4 Brand Identity

Name: OIC — Open Intelligence Companion (pronounced “Oh I See”)

Tagline: teman kerja yang nggak pernah tidur.

Logo: Blue gradient rounded square with two white oval eyes (robot face)

Primary Color: #0EA5E9 (sky blue)

Headline Font: Playfair Display (italic, 700 weight)

Body Font: DM Sans

Tone: Casual, friendly, professional. Bahasa Indonesia natural — NOT Google Translate style.

Design References: rabbit.tech, teenage.engineering, nothing.tech, Artemis & Artemis (current dashboard style)

# 3. Technical Architecture

## 3.1 System Overview

OIC runs on a 3-layer architecture: Hardware (on client desk) → Server (cloud VPS) → AI Models (LLM APIs). All communication flows through WebSocket (hardware-to-server) and HTTPS (server-to-LLM APIs).

Layer 1 — Hardware (Client’s Desk)

Stack-chan (M5Stack CoreS3) or XiaoZhi ESP32 robot. Contains: ESP32-S3 chip, WiFi, dual microphone, speaker, screen, camera (0.3MP on CoreS3, OV2640 on XiaoZhi variants). The hardware is an I/O device — it captures voice/images and streams to the server. All intelligence runs in the cloud.

Layer 2 — OIC Server (Hostinger VPS, Singapore)

Runs 3 Docker services:

- xiaozhi-esp32-server (Python): WebSocket handler for hardware connections. Routes audio to ASR, text to LLM, response to TTS. Port 8000.

- OpenClaw Gateway: AI agent brain. Handles browser automation (CDP), WhatsApp channel, MCP tools, skills engine, persistent memory. Port 18789.

- Chromium (headless): Isolated browser with OIC-specific profile. Logged-in sessions for Twitter, Shopee, Tokopedia, etc. CDP port 18792.

Layer 3 — AI Models (External APIs)

| Model | Provider | Use Case | Cost | Latency (TTFT) |
| --- | --- | --- | --- | --- |
| Qwen-SEA-LION v4 | AI Singapore / Alibaba Cloud | Primary chat (best Bahasa) | ~$1.60/M input | 300-600ms |
| DeepSeek-Chat | DeepSeek | Fallback chat (fastest) | $0.27/M input | 200-400ms |
| GLM-4-Flash | Zhipu AI | Speed-critical flows | $0.35/M input | 200-500ms |
| Qwen2.5-VL / Kimi K2.5 | Alibaba / Moonshot | Vision (camera analysis) | $0.78-1.60/M | 500-1000ms |

## 3.2 Data Flow: Voice Conversation

Complete flow from user speaking to robot replying:

- User speaks to robot on desk

- ESP32 captures audio (PCM/Opus) via dual microphone

- Audio streams to server via WebSocket (wss://server:8000/xiaozhi/v1/)

- VAD (SileroVAD, ~50ms): Detects speech boundaries

- ASR (Cloud DoubaoASR/AliyunASR, ~200-400ms): Converts audio to text

- LLM (Qwen-SEA-LION v4, ~300-600ms TTFT): Processes text, generates response

- TTS (Cloud MiniMax/DoubaoTTS, ~300-600ms): Converts response text to audio

- Audio streams back to robot via WebSocket

- Robot speaks the response through speaker

TARGET: Total roundtrip < 2.5 seconds. Achievable with cloud ASR + fast LLM + cloud TTS.

## 3.3 Data Flow: WhatsApp Message

- Customer sends WhatsApp message to OIC’s dedicated number

- OpenClaw receives message via self-hosted WA integration (QR scan, free)

- System prompt + conversation history + message sent to LLM

- LLM generates contextual reply based on personality (Toko/Beauty/etc.)

- OpenClaw sends reply back via WhatsApp

- If image received: route to vision model (Qwen2.5-VL) for analysis first

- If voice message received: STT → LLM → TTS → send as voice reply

## 3.4 Data Flow: Camera/Vision

- User holds document/chart/product in front of robot camera

- User says “OIC, lihat ini” (OIC, look at this) or similar trigger

- ESP32 captures image via OV2640/CoreS3 camera

- Image sent to server via HTTP POST (port 8003 on xiaozhi-server)

- Server routes image to vision model (Qwen2.5-VL or Kimi K2.5)

- Vision model returns analysis in Bahasa Indonesia

- Response sent back to robot as audio via TTS

## 3.5 Permission System

Three tiers of action permissions, configured in OpenClaw system prompt and skills:

| Tier | Actions | Approval Required |
| --- | --- | --- |
| 🟢 AUTO | Answer WA messages, post social media, read/analyze data, book appointments, generate reports | None — OIC acts immediately |
| 🟡 NOTIFY | Send emails, modify schedules, update product listings, respond to unusual requests | OIC does it, then notifies owner via WA |
| 🔴 APPROVE | Anything with MONEY (checkout, payment, transfer), delete data, change passwords | OIC sends WA: “Approve?” — waits for YES |

# 4. Infrastructure & Deployment Guide

## 4.1 Server Specification

| Component | Specification | Cost |
| --- | --- | --- |
| Provider | Hostinger VPS |  |
| Plan | KVM 4 (recommended) | $12/month (24-mo term) |
| CPU | 4 vCPU cores |  |
| RAM | 16 GB |  |
| Storage | 200 GB NVMe SSD |  |
| Bandwidth | 8 TB/month |  |
| Location | Singapore (lowest latency to Indonesia) |  |
| OS | Ubuntu 24.04 LTS |  |
| Backup | Weekly auto (free) + daily ($3/mo optional) |  |

WHY KVM 4 NOT KVM 2: xiaozhi-server + OpenClaw + Chromium need ~4-6GB RAM with cloud ASR. KVM 2 (8GB) is tight. KVM 4 (16GB) gives headroom for growth to 500 clients. The $6/month difference is trivial against subscription revenue.

## 4.2 Docker Compose Architecture

Three services orchestrated via Docker Compose. No Kubernetes needed until 1000+ clients.

Service 1: xiaozhi-esp32-server

- Image: xinnan-tech/xiaozhi-esp32-server (or build from source)

- Port 8000: WebSocket endpoint for hardware connections

- Port 8003: HTTP endpoint for OTA firmware updates and vision/image upload

- Config: .config.yaml with LLM provider, ASR provider, TTS provider settings

- Mode: Cloud ASR (DoubaoASR or AliyunASR) — NOT local FunASR (too CPU-heavy for shared VPS)

Service 2: OpenClaw Gateway

- Install via: curl -fsSL https://clawd.bot/install.sh | bash

- Port 18789: Gateway (WebSocket, agent runtime, skill execution)

- Port 18792: Browser CDP relay

- Channels: WhatsApp (QR scan), Telegram (optional)

- Skills: Browser automation, email, calendar, MCP tools

Service 3: Chromium (Headless)

- Managed by OpenClaw automatically

- Isolated browser profile: “oic”

- Logged-in sessions persist across restarts

- Used for: Twitter posting, Shopee order checks, Tokopedia management, web browsing

## 4.3 Docker Compose File

The following is the target docker-compose.yml structure. Exact image tags and config will be finalized during deployment testing.

version: '3.8'

services:

xiaozhi-server:

image: xinnan-tech/xiaozhi-esp32-server:latest

ports: ['8000:8000', '8003:8003']

volumes: ['./xiaozhi-config:/app/config', './xiaozhi-data:/app/data']

restart: unless-stopped

environment: [PYTHONUNBUFFERED=1]

openclaw:

depends_on: [xiaozhi-server]

# OpenClaw installs via script, runs as system service

# Configure via ~/.openclaw/openclaw.json

nginx:

image: nginx:alpine

ports: ['80:80', '443:443']

volumes: ['./nginx.conf:/etc/nginx/nginx.conf', './certs:/etc/ssl']

restart: unless-stopped

## 4.4 Nginx Reverse Proxy

Nginx sits in front, handling SSL termination and routing:

- /xiaozhi/v1/ → xiaozhi-server:8000 (WebSocket, hardware connections)

- /xiaozhi/ota/ → xiaozhi-server:8003 (HTTP, firmware updates + vision)

- /openclaw/ → openclaw:18789 (WebSocket, admin/agent)

- SSL via Let’s Encrypt (certbot auto-renewal)

## 4.5 Scaling Plan

| Clients | Infrastructure | Est. Monthly Cost |
| --- | --- | --- |
| 1-50 (pilot) | 1x KVM 4 + cloud ASR/LLM | $12 VPS + ~$15-50 API = ~$30-60 |
| 50-200 | 1x KVM 4 + cloud ASR/LLM | $12 VPS + ~$50-200 API = ~$60-210 |
| 200-500 | 1x KVM 4 (or upgrade to KVM 8) | $12-26 VPS + ~$200-500 API |
| 500-1000 | 2x VPS + load balancer (consider K8s) | $50-100 VPS + $500-1000 API |
| 1000+ | Kubernetes cluster, 3+ nodes, auto-scaling | Custom sizing needed |

AT 500 CLIENTS with Rp 2M/mo average: Monthly revenue = Rp 1B (~$62K). Infrastructure cost = ~$500-1000. That is <2% of revenue. Infrastructure is never the bottleneck.

## 4.6 Deployment Checklist

- Buy Hostinger KVM 4, Singapore datacenter. SSH in, run apt update && apt upgrade.

- Install Docker: curl -fsSL https://get.docker.com | sh

- Install Docker Compose: apt install docker-compose-plugin

- Clone xiaozhi-esp32-server: git clone https://github.com/xinnan-tech/xiaozhi-esp32-server

- Configure .config.yaml: set LLM to Qwen API, ASR to cloud provider, TTS to cloud provider

- Run: docker compose up -d

- Install OpenClaw: curl -fsSL https://clawd.bot/install.sh | bash

- Configure OpenClaw: set API key (DeepSeek or Qwen), enable WhatsApp channel

- Set up Nginx with SSL: apt install nginx certbot, configure reverse proxy

- Test: connect XiaoZhi hardware to wss://yourdomain.com/xiaozhi/v1/

- Test: send WhatsApp message to OIC number → verify AI response

- Monitor: set up uptime monitoring (UptimeRobot free tier, checks every 5 min)

# 5. Hardware Sourcing & Bill of Materials

## 5.1 Recommended Hardware: Stack-chan (M5Stack CoreS3)

Based on research validation, Stack-chan with M5Stack CoreS3 is the recommended hardware for the Full OIC Suite (Rp 5M tier). The moving head servo motors provide the “wow factor” essential for TikTok content and demo presentations. At $69/unit, it leaves healthy gross margins.

| Spec | M5Stack CoreS3 | XiaoZhi Basic |
| --- | --- | --- |
| Chip | ESP32-S3 dual-core 240MHz | ESP32-S3 dual-core 240MHz |
| Flash / PSRAM | 16MB / 8MB | 16MB / 8MB |
| Display | 2.0" capacitive touch (320x240) | 1.28" round or 2.4" rect |
| Camera | 0.3MP built-in (640x480) | None (add-on +¥30) |
| Microphone | Dual mic, ES7210 codec | Basic, may need upgrade |
| Speaker | 1W built-in | Needs add-on |
| Physical Movement | 2 servo motors (head moves!) | None (static) |
| Battery | 700mAh built-in | External / none |
| Build Quality | Enclosed product with shell | Bare PCB / dev board |
| Unit Cost | $69 (~¥500, ~Rp 1.1M) | ¥74 (~Rp 165K) |

## 5.2 Complete BOM: Full OIC Suite (Stack-chan Build)

| Component | Source | Unit Cost (CNY) | Unit Cost (IDR) | Notes |
| --- | --- | --- | --- | --- |
| M5Stack CoreS3 kit | M5Stack official / 1688 | ¥500 | Rp 1,100K | Includes shell, servos, battery |
| USB-C cable (braided, 30cm) | 1688 bulk | ¥3-5 | Rp 7-12K | OEM, can add logo at 500+ |
| Power adapter (5V2A, Type C/F) | 1688 bulk | ¥5-8 | Rp 12-18K | Indonesian plug standard |
| OIC branding (sticker/decal) | 1688 printing | ¥3-8 | Rp 7-18K | Logo + color on shell |
| Rigid magnetic box | 1688 packaging | ¥8-15 | Rp 18-33K | Custom print at 500+ |
| EVA foam insert | 1688 packaging | ¥3-5 | Rp 7-12K | One-time mold ¥500-1500 |
| Printed cards (QS + warranty) | 1688 printing | ¥1-2 | Rp 2-5K | 2 cards per unit |
| Stickers + tissue paper | 1688 | ¥1-2 | Rp 2-5K | Brand touchpoints |
| Anti-slip pad | 1688 | ¥0.5-1 | Rp 1-2K | Silicone, custom color |
| TOTAL PER UNIT |  | ¥525-546 | Rp 1,156-1,205K | ~Rp 1.2M all-in |

## 5.3 Complete BOM: WA + Basic Hardware (XiaoZhi Build)

| Component | Unit Cost (CNY) | Unit Cost (IDR) | Notes |
| --- | --- | --- | --- |
| XiaoZhi board (ESP32-S3 + screen + mic) | ¥74-90 | Rp 165-200K | From Taobao/1688 |
| Camera add-on (OV2640) | ¥20-30 | Rp 45-70K | Optional for vision tier |
| Custom 3D printed shell | ¥15-40 | Rp 35-90K | Logo + color |
| USB-C cable + adapter | ¥8-13 | Rp 18-30K |  |
| Basic packaging | ¥10-15 | Rp 22-33K | Simpler than premium |
| TOTAL PER UNIT | ¥127-188 | Rp 285-423K | ~Rp 350K all-in |

## 5.4 Margin Analysis by Tier

| Tier | Setup Fee | Hardware BOM | Gross Margin (Setup) | Monthly Fee | Monthly COGS | Monthly Margin |
| --- | --- | --- | --- | --- | --- | --- |
| WA Bot Only | Rp 500K | Rp 0 | Rp 500K (100%) | Rp 300K | ~Rp 30K (API) | Rp 270K (90%) |
| WA + Basic HW | Rp 2M | ~Rp 350K | Rp 1.65M (82%) | Rp 500K | ~Rp 50K | Rp 450K (90%) |
| Full OIC Suite | Rp 5M | ~Rp 1.2M | Rp 3.8M (76%) | Rp 2M | ~Rp 100K | Rp 1.9M (95%) |

ALL THREE TIERS ARE HIGHLY PROFITABLE. The Full Suite has the highest absolute margin per client. The WA Bot Only has the lowest barrier to entry and fastest sales cycle. Launch WA Bot Only first, upsell to hardware later.

## 5.5 Sourcing Strategy

- Batch 0 (Prototypes, 5-10 units): Buy retail from Taobao/M5Stack store. Full price. For testing only.

- Batch 1 (500 units): Order from 1688 bulk suppliers. Negotiate based on volume. Expected 10-20% discount on CoreS3.

- Batch 2 (2,000 units): Direct relationship with M5Stack or Espressif distributor. Expected 20-30% discount. Custom branding included.

- Packaging: Order from 1688 packaging suppliers. EVA foam mold is one-time investment (¥500-1500) reusable for all batches.

# 6. Software Stack & LLM Configuration

## 6.1 LLM Selection Matrix

Based on research validation, the recommended LLM stack:

| Role | Primary Model | Fallback | Why |
| --- | --- | --- | --- |
| Chat (all personalities) | Qwen-SEA-LION v4 | DeepSeek-Chat | Best Bahasa quality (100B Indo tokens). DeepSeek fastest fallback. |
| Vision (camera) | Qwen2.5-VL | Kimi K2.5 | Qwen-VL outperforms GPT-4o on math/doc understanding. Kimi strong on financial charts. |
| Speed-critical (voice) | GLM-4-Flash | DeepSeek-Chat | Lowest TTFT for voice conversations where speed matters most. |
| Agent/tool-calling | DeepSeek-Chat | GLM-4 | Best function-calling support for MCP tool integration. |

## 6.2 Cost Per Client Per Month

Assuming 50 conversations/day average per client, 10 turns per conversation:

| Model | Input Cost/M | Output Cost/M | Monthly Cost (50 conv/day) | % of Rp 2M Sub |
| --- | --- | --- | --- | --- |
| DeepSeek-Chat | $0.27 | $1.10 | ~$3/mo (Rp 48K) | 2.4% |
| GLM-4-Flash | $0.35 | $0.70 | ~$4/mo (Rp 64K) | 3.2% |
| Qwen2.5-Max | $1.60 | $6.40 | ~$18/mo (Rp 288K) | 14.4% |
| Qwen-SEA-LION v4 | ~$1-2 | ~$4-6 | ~$12-20/mo (Rp 190-320K) | 10-16% |

API COSTS ARE NOT A MARGIN KILLER. Even using the most expensive model (Qwen-SEA-LION v4), API costs are ~15% of subscription revenue. Using DeepSeek as fallback brings it under 3%.

## 6.3 ASR & TTS Configuration

| Component | Recommended | Alternative | Cost | Latency |
| --- | --- | --- | --- | --- |
| ASR (Speech-to-Text) | DoubaoASR (Bytedance cloud) | AliyunASR (Alibaba cloud) | ~$0.001-0.003/request | 200-400ms |
| TTS (Text-to-Speech) | MiniMax TTS / DoubaoTTS | Edge-TTS (Microsoft, free) | ~$0.001-0.005/request or free | 300-600ms first audio |
| VAD (Voice Detection) | SileroVAD (local, free) | N/A | Free | ~50ms |

Use cloud ASR/TTS, NOT local FunASR. Local FunASR requires 4-core 8GB+ and adds 500-800ms latency. Cloud ASR is faster and offloads CPU.

## 6.4 Multi-tenant Architecture

Each OIC client gets:

- A unique device ID (registered in xiaozhi-server)

- A personality profile (system prompt + knowledge base selection)

- A dedicated WhatsApp number (one SIM per client, or shared number with routing)

- Conversation history stored per device (sqlite/postgres on VPS)

The xiaozhi-esp32-server supports multiple concurrent WebSocket connections natively. Each connection is identified by device MAC address. The server routes each device to the correct personality configuration.

For WhatsApp, OpenClaw manages multiple WhatsApp sessions. Each session maps to a client’s business number. Messages are routed to the correct personality based on the receiving number.

# 7. System Prompts (All 6 Personalities)

Each system prompt follows the same structure: Identity → Personality → Knowledge Domain → Response Rules → Guardrails. Below are the core prompts. These will be iterated based on real testing with 50+ conversations per personality.

## 7.1 OIC Toko (Online Seller Assistant)

System Prompt (Core):

Kamu adalah OIC Toko, asisten AI khusus untuk penjual online di Indonesia. Kamu membantu jawab chat pelanggan di WhatsApp, Shopee, dan Tokopedia.

- GAYA BAHASA: Casual tapi profesional. Pakai “kak”, “min”, emoji secukupnya. Jangan terlalu formal.

- PENGETAHUAN: Kamu tahu soal ekspedisi (JNE, J&T, SiCepat, Anteraja), metode pembayaran (COD, transfer, ShopeePay), dan proses marketplace.

- RULES: Selalu tanya ukuran/warna kalau belum jelas. Selalu sebut estimasi pengiriman. Selalu close dengan ajakan beli. Jangan pernah kasih diskon tanpa approval owner.

- JIKA TIDAK TAHU JAWABAN: “Wah maaf kak, aku tanya dulu ke owner ya. Nanti aku kabarin secepatnya!”

## 7.2 OIC Trader (Trading Analysis Assistant)

System Prompt (Core):

Kamu adalah OIC Trader, asisten AI spesialis analisis trading crypto dan forex. Kamu paham Smart Money Concepts (SMC), ICT, price action, dan risk management.

- GAYA BAHASA: Campuran Bahasa-English seperti trader Indonesia. Santai tapi percaya diri.

- RULES: SELALU ingatkan risk management. JANGAN PERNAH bilang “pasti profit” atau “pasti naik”. Selalu pakai disclaimer.

- DISCLAIMER WAJIB: “Ini analisis edukasi, bukan nasihat keuangan. Keputusan trading tanggung jawab masing-masing.”

- JIKA DITANYA DI LUAR TRADING: “Wah itu di luar expertise gue bro, fokus trading aja ya.”

## 7.3 OIC Beauty (Salon/MUA Assistant)

System Prompt (Core):

Kamu adalah OIC Beauty, asisten AI untuk salon, MUA, dan bisnis kecantikan. Kamu seperti bestie yang kebetulan ahli skincare dan makeup.

- GAYA BAHASA: Friendly, supportive, pakai “say”, “beb”, “cantik”. Warm dan empowering.

- PENGETAHUAN: Tahu brand lokal (Wardah, Somethinc, Skintific, MS Glow) dan internasional.

- RULES: Selalu tanya tipe kulit sebelum rekomendasi produk. Handle booking (tanggal, waktu, jenis treatment). Follow-up H-1 appointment.

## 7.4 OIC Tender (Construction/Contractor Assistant)

System Prompt (Core):

Kamu adalah OIC Tender, asisten AI untuk kontraktor dan bisnis konstruksi di Indonesia. Kamu paham RAB, material, dan proses tender.

- GAYA BAHASA: Profesional tapi tidak kaku. Pakai istilah konstruksi yang umum.

- PENGETAHUAN: Harga material Jakarta/Surabaya, standar SNI, proses tender LPSE.

- RULES: Selalu beri range harga (bukan exact) dengan disclaimer “harga bisa berubah sesuai lokasi dan waktu”.

## 7.5 OIC Live (Livestream Co-Host)

System Prompt (Core):

Kamu adalah OIC Live, co-host AI untuk live streaming jualan di TikTok Shop dan Shopee Live. Kamu bantu jawab chat, bikin excitement, dan handle FAQ real-time.

- GAYA BAHASA: ENERGIK! Pakai caps untuk emphasis, emoji banyak, hype energy.

- RULES: Auto-answer FAQ (ongkir, size, stock). Bantu create urgency (“SISA 3 AJA KAK!”). Post-stream: DM semua yang komentar tapi belum beli.

## 7.6 OIC Kampus (Education/Course Assistant)

System Prompt (Core):

Kamu adalah OIC Kampus, asisten AI untuk lembaga kursus, tutor, dan creator konten edukasi. Kamu bantu enrollment, jadwal, dan follow-up murid.

- GAYA BAHASA: Supportive, sabar, encouraging. Seperti kakak tutor.

- RULES: Handle enrollment inquiry (jadwal, harga, promo). Remind students H-1 kelas. Follow-up students yang absent.

# 8. Packaging & Production

## 8.1 Packaging Spec: Full OIC Suite

Reference design: Apple AirPods Pro level unboxing experience. Rigid box, magnetic closure, device nestled in molded foam. The unboxing IS the first impression at Rp 5M.

Box Contents (in order of reveal):

- Outer sleeve with OIC branding (optional for Batch 1, adds ¥2-3/unit)

- Rigid magnetic-closure box (15x12x8cm approx) with OIC logo + blue gradient print

- Branded tissue paper on top

- Stack-chan robot in custom EVA foam cutout

- Below foam tray: braided USB-C cable + power adapter + anti-slip pad

- Quick Start card (2-sided, includes QR code to setup guide)

- Personality booklet (4-6 pages, explains chosen personality features)

- Warranty card (12 months)

- OIC sticker pack (3-5 stickers for laptop/phone)

- Thank you card with founder’s message

## 8.2 Packaging Cost Breakdown (500 units)

| Item | Unit Cost (CNY) | Unit Cost (IDR) | Total (500 units) |
| --- | --- | --- | --- |
| Rigid magnetic box (custom print) | ¥8-15 | Rp 18-33K | ¥4,000-7,500 |
| EVA foam insert (+ mold ¥800) | ¥3-5 + mold | Rp 7-12K + mold | ¥2,300-3,300 |
| Quick Start card + Warranty card | ¥1-2 | Rp 2-5K | ¥500-1,000 |
| Personality booklet (4pp) | ¥2-3 | Rp 5-7K | ¥1,000-1,500 |
| Sticker pack (5 stickers) | ¥1-2 | Rp 2-5K | ¥500-1,000 |
| Tissue paper + ribbon | ¥0.5-1 | Rp 1-2K | ¥250-500 |
| Thank you card | ¥0.5-1 | Rp 1-2K | ¥250-500 |
| TOTAL PACKAGING | ¥16-29/unit | Rp 36-66K/unit | ¥8,800-15,300 |

## 8.3 QC Process (500 Units)

8-point checklist per unit, approximately 3 minutes each:

- Power on: device boots successfully

- WiFi connect: joins test network within 10 seconds

- Microphone: voice detected at normal volume (~1 meter)

- Speaker: audio output clean, no distortion at 70% volume

- Camera: image captured, no dead pixels

- Screen: all pixels functional, touch responsive

- Servo: head moves to left, right, and nod positions (Stack-chan only)

- Firmware: correct OIC firmware version confirmed

500 units × 3 minutes = 25 hours = ~3 days work for 2 people. Order 520 units to cover 1-3% expected defect rate.

# 9. Regulatory & Legal Pathway

## 9.1 SDPPI/POSTEL Certification (MANDATORY)

CRITICAL: Any device with WiFi/Bluetooth MUST have DJID/SDPPI certification before import, distribution, or sale in Indonesia. KEPMEN KOMDIGI No. 469/2025 (effective December 7, 2025).

The ESP32-S3-WROOM-1 module has FCC and CE certification from Espressif, but does NOT have Indonesian POSTEL certification. You must obtain DJID certification for the final product.

Recommended Certification Path:

- Contact certification agency: Cerapproval (cerapproval.com, WA: +62-899-3300-033) or similar

- Submit: Espressif’s existing FCC/CE test reports + product documentation + photos

- Lab testing: May be reduced scope if overseas reports are accepted (4-6 weeks vs 6-8 weeks)

- Budget: Rp 20-60M depending on path (overseas reports = cheaper/faster)

- Certificate validity: 3 years

WHILE CERTIFICATION IS IN PROCESS: Launch the WA-bot-only product immediately. It requires zero hardware certification. Start generating revenue and building customer base. Hardware adds to existing software clients when cert is approved.

## 9.2 Business Registration

Entity Type: PT (Perseroan Terbatas) — REQUIRED for import, POSTEL certification, B2B contracts

Registration Cost: Rp 5-15M via online notaris (Kontrak Hukum, etc.)

Timeline: 2-4 weeks

KBLI Code: 62029 (Other IT Consulting and Services) or 62019 (Other Computer Programming)

Required: NIB (business ID via OSS), NPWP (tax registration)

## 9.3 Data Privacy (UU PDP)

- User consent checkbox required at onboarding

- Clear explanation of what data is stored (conversation logs, voice recordings, images)

- Data deletion option: users can request conversation data deletion

- Singapore VPS is legally fine (no data localization requirement as of 2025)

- DPO (Data Protection Officer): NOT required for <500 clients

## 9.4 Trading Content (OIC Trader)

- Educational/informational analysis: LEGAL with disclaimers

- Managing client funds or personalized investment advice: REQUIRES OJK license — DO NOT DO THIS

- Required disclaimer on every analysis: “Konten ini bukan nasihat keuangan. Keputusan trading tanggung jawab pengguna.”

- 10 Juta Challenge: Legal if clearly labeled as educational simulation, not investment advice

- Budget Rp 2-5M for a one-hour legal consultation before any trading campaign

# 10. Financial Model

## 10.1 Startup Investment

| Item | Cost (IDR) | Cost (USD) | When |
| --- | --- | --- | --- |
| PT Registration | Rp 10M | $625 | Week 1 |
| VPS (KVM 4, 12 months prepaid) | Rp 2.3M | $144 | Week 1 |
| Domain + hosting (landing page) | Rp 500K | $31 | Week 1 |
| SDPPI Certification | Rp 30M | $1,875 | Week 4-12 |
| Prototype hardware (10 units) | Rp 15M | $938 | Week 2 |
| LLM API credits (testing phase) | Rp 3M | $188 | Week 1-8 |
| Legal consultation | Rp 5M | $313 | Week 4 |
| Content creation tools | Rp 2M | $125 | Week 1 |
| Miscellaneous (20% buffer) | Rp 13.5M | $844 | Ongoing |
| TOTAL STARTUP | Rp 81.3M | $5,081 |  |

STARTUP COST: ~Rp 80M (~$5K USD). This is BEFORE Batch 1 hardware purchase. Hardware is ordered AFTER validation with pilot clients, funded by initial software revenue + personal investment.

## 10.2 Revenue Projection (Month 1-12)

| Month | WA Bot Clients | Basic HW Clients | Full Suite Clients | Monthly Revenue | Cumulative Revenue |
| --- | --- | --- | --- | --- | --- |
| 1-2 | 5 (free/Rp 100K) | 0 | 0 | Rp 500K | Rp 1M |
| 3 | 15 | 0 | 0 | Rp 4.5M | Rp 5.5M |
| 4 | 25 | 5 | 0 | Rp 10M | Rp 15.5M |
| 5 | 35 | 10 | 3 | Rp 21.5M | Rp 37M |
| 6 | 50 | 15 | 8 | Rp 38.5M | Rp 75.5M |
| 7 | 65 | 20 | 15 | Rp 59.5M | Rp 135M |
| 8 | 80 | 25 | 25 | Rp 84M | Rp 219M |
| 9 | 100 | 30 | 35 | Rp 110M | Rp 329M |
| 10 | 120 | 35 | 50 | Rp 141M | Rp 470M |
| 11 | 140 | 40 | 65 | Rp 171M | Rp 641M |
| 12 | 160 | 45 | 80 | Rp 203M | Rp 844M |

Assumptions: WA Bot = Rp 300K/mo, Basic HW = Rp 500K/mo + Rp 2M setup (month of sale), Full Suite = Rp 2M/mo + Rp 5M setup (month of sale). Growth rate: 15-20 new clients/month after Month 4 (hardware available).

## 10.3 Cost Structure (Month 12)

| Category | Monthly Cost | % of Revenue |
| --- | --- | --- |
| VPS + infrastructure | Rp 500K | 0.2% |
| LLM API costs (285 clients) | Rp 15M | 7.4% |
| Cloud ASR/TTS | Rp 5M | 2.5% |
| WhatsApp SIM cards (285 numbers) | Rp 3M | 1.5% |
| Team (4 people by M12) | Rp 50M | 24.6% |
| Marketing/content | Rp 10M | 4.9% |
| Office/operational | Rp 5M | 2.5% |
| TOTAL MONTHLY COST | Rp 88.5M | 43.6% |
| MONTHLY PROFIT | Rp 114.5M | 56.4% |

## 10.4 Break-Even Analysis

Monthly fixed costs (no clients): ~Rp 15M (VPS + team of 1 + basic ops)

Average revenue per client: ~Rp 700K/month (blended across tiers)

Variable cost per client: ~Rp 70K/month (API + ASR/TTS)

Contribution margin per client: ~Rp 630K/month

Break-even: ~24 clients (Rp 15M ÷ Rp 630K)

Expected to hit break-even: Month 3-4

BREAK-EVEN AT 24 CLIENTS. This is very achievable within 3-4 months with aggressive outreach.

# 11. Go-To-Market Plan

## 11.1 Launch Strategy: Software-First

Hardware certification takes 6-8 weeks. Instead of waiting, launch the WA-bot-only product immediately. This de-risks the entire business:

- Validates demand with real paying customers

- Generates revenue to fund hardware costs

- Builds customer base that can be upsold to hardware later

- Provides real conversation data to improve system prompts

- Zero regulatory friction (no SDPPI needed for software)

## 11.2 Target Customer Acquisition

| Channel | Method | Expected Conversion | Cost |
| --- | --- | --- | --- |
| WhatsApp Groups | Join 10+ UMKM/seller communities, add value first, soft-pitch | 2-5 clients/month | Free (time only) |
| TikTok Content | Seedance robot videos + POV seller pain point content | 5-10 leads/video at 10K+ views | Near-zero (AI-generated) |
| Instagram | Before/after content, reels showing OIC in action | 3-5 leads/post | Near-zero |
| Direct DM | Targeted DMs to Shopee Power Sellers, active IG businesses | 5-10% response rate | Free |
| Referral | Existing clients refer others (offer 1 month free per referral) | 1-2 referrals per happy client | Cost = 1 month subscription |
| Micro-influencers | Send free unit to 50 creators (50-500K followers) | 3-5 content pieces each | Rp 100K-500K per unit sent |

## 11.3 Content Calendar (First 30 Days)

80% entertainment / 15% education / 5% conversion. Content starts BEFORE product launch to build audience.

| Week | TikTok (3/week) | Instagram (2/week) | Theme |
| --- | --- | --- | --- |
| Week 1 | Robot bored when owner leaves ×2, Robot answers WA at 3AM | Brand intro post, Behind-the-scenes | Meet OIC (awareness) |
| Week 2 | POV seller pain point ×2, OIC Toko demo | Feature highlight, Testimonial (pilot) | Pain point (education) |
| Week 3 | OIC Trader reads chart dramatically, Robot jealous of phone | Personality showcase, Before/after | Personality (entertainment) |
| Week 4 | 10 Juta Challenge teaser, Customer reaction compilation | Pricing reveal, Limited spots CTA | Conversion (CTA) |

## 11.4 Pricing Communication

Frame OIC as a team member, not a tool. Key messaging:

- “Gaji asisten Rp 3-5 juta per bulan, cuma kerja 8 jam, bisa sakit, bisa resign. OIC kerja 24 jam, Rp 2 juta, nggak pernah izin.”

- “Kalau kamu kehilangan 5 pelanggan per bulan karena telat bales WA, itu berapa juta? OIC lebih murah dari kerugian itu.”

- “Flat fee unlimited. Pesaing charge per pesan — semakin laris toko kamu, semakin mahal. Di OIC, semakin laris, kamu tetap bayar sama.”

# 12. 90-Day Execution Timeline

## Week 1-2: Foundation

- Register PT via online notaris

- Buy Hostinger KVM 4 VPS (Singapore)

- Deploy xiaozhi-esp32-server + OpenClaw via Docker

- Sign up for Qwen API + DeepSeek API

- Test Bahasa quality with 50+ conversations

- Order 5x prototype hardware (3x XiaoZhi, 2x CoreS3)

- Create TikTok + Instagram accounts (@oic.ai or @getoic)

- Generate OIC robot character images (Midjourney/Seedance)

## Week 3-4: Build & Test

- Build WA bot: integrate Qwen with OpenClaw WhatsApp channel

- Write system prompts for OIC Toko (first personality — widest market)

- Test 100+ conversations as OIC Toko

- Build landing page (Vercel + custom domain)

- Contact Cerapproval for SDPPI certification quote + timeline

- Post first 3 TikTok videos

- Identify 20 potential pilot clients from UMKM communities

## Week 5-8: Soft Launch

- Onboard 5-10 pilot clients on WA-bot-only (free or Rp 100K/month)

- Collect daily feedback, iterate system prompt based on real conversations

- Submit SDPPI certification application (budget Rp 30M)

- Write system prompts for OIC Trader + OIC Beauty (personalities 2 and 3)

- Post 2-3 TikTok/IG content per week consistently

- Test hardware pipeline: flash firmware on prototype, connect to your server

- Record first demo video (WA conversation + robot responding)

## Week 9-12: Scale & Hardware

- Convert pilots to paying clients (Rp 300K/month)

- Acquire 10-20 new WA bot clients from content + outreach

- SDPPI certification expected to complete (~week 10-12)

- Order Batch 1 hardware: 50 units Stack-chan from 1688 (start small, validate)

- Order packaging from 1688 (50 units first)

- QC received hardware (8-point checklist)

- Onboard first 3-5 hardware clients (Full OIC Suite, Rp 5M)

- Launch OIC Trader + OIC Beauty personalities

## Milestone Targets

| Day | Target | Revenue |
| --- | --- | --- |
| Day 14 | VPS running, WA bot working, first TikTok posted | Rp 0 |
| Day 30 | 5 pilot clients, landing page live | ~Rp 500K/mo |
| Day 45 | 15 WA bot clients, SDPPI application submitted | ~Rp 5M/mo |
| Day 60 | 25+ clients, first hardware prototypes tested end-to-end | ~Rp 10M/mo |
| Day 75 | Hardware batch ordered, SDPPI cert expected soon | ~Rp 20M/mo |
| Day 90 | 50+ total clients, first hardware clients onboarded | ~Rp 35-50M/mo |

# 13. Risk Register & Pivot Paths

No single bad answer kills the project. Each risk has a pre-planned pivot:

| Risk | Probability | Impact | Pivot Path | Timeline Impact |
| --- | --- | --- | --- | --- |
| LLM Bahasa quality fails vibe test | Medium | High | Switch to Qwen-SEA-LION v4 or fine-tune on Indonesian corpus (Rp 20-50M) | +4-8 weeks |
| UMKM won’t pay Rp 2M/month | Medium | High | Launch WA-bot-only at Rp 300K setup + Rp 300K/month. Prove value, upsell later. | +0 weeks |
| SDPPI certification delayed >12 weeks | High | Medium | Continue software-only product. Hardware launches when cert arrives. | +0 weeks for revenue |
| SDPPI certification too expensive (>Rp 60M) | Low | Medium | Use overseas lab reports to reduce cost. Or go software-only permanently. | Depends |
| Hardware feels cheap at Rp 5M | Medium | High | Upgrade to Stack-chan. Custom branding. Premium packaging. Offer as “OIC Premium”. | +4-6 weeks sourcing |
| Latency >3 seconds | Low | High | Switch to cloud ASR. Upgrade to KVM 4. Use DeepSeek-Chat (fastest). Streaming TTS. | +1-2 weeks |
| WhatsApp bans OIC number | Medium | High | Switch to official WhatsApp Business API (costs more but legitimate). Or use WATI/SleekFlow as relay. | +2-4 weeks |
| Competitor launches similar product | Low | Medium | Speed advantage + specialized personalities + physical hardware = hard to replicate quickly. | N/A |
| Chinese LLM API blocks non-China IP | Low | High | Use OpenRouter or third-party relay. Or switch to DeepSeek (most globally accessible). | +1 week |
| Customer churn >20%/month | Medium | High | Improve system prompts, add features, dedicated account manager for top clients. | Ongoing |

# Appendix A: Docker Compose Configuration

Target docker-compose.yml for production deployment. Exact image versions and configurations will be finalized during deployment testing.

# OIC Production Docker Compose

# VPS: Hostinger KVM 4 (4 vCPU, 16GB RAM, Singapore)

# Domain: oic.id or getoic.com

See GitHub repository for latest version:

https://github.com/Richienv/OIC

# Appendix B: SDPPI Certification Checklist

- PT registered with NIB and NPWP ✔

- Product photos (6 angles + label area) ☐

- Technical specifications document ☐

- Block diagram and circuit diagram ☐

- User manual (Bahasa Indonesia) ☐

- Test report from accredited lab (FCC/CE from Espressif) ☐

- Declaration of Conformity (DoC) signed by PT director ☐

- Trademark ownership proof (registered at DJKI) ☐

- Letter of Authorization (if foreign manufacturer) ☐

- Submit via sertifikasi.postel.go.id ☐

- Pay certification fee ☐

- Await evaluation (4-8 weeks) ☐

- Receive certificate + PLG ID ☐

- Apply DJID labeling + QR code to all units ☐

# Appendix C: QC Checklist Per Unit

Print this checklist. One per unit. Technician signs off each test.

| Test # | Test | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| 1 | Power on: boots within 10 seconds | ☐ | ☐ |  |
| 2 | WiFi: connects to test network within 10 seconds | ☐ | ☐ |  |
| 3 | Microphone: detects voice at 1 meter distance | ☐ | ☐ |  |
| 4 | Speaker: clean audio at 70% volume, no distortion | ☐ | ☐ |  |
| 5 | Camera: captures clear image, no dead pixels | ☐ | ☐ |  |
| 6 | Screen: all pixels functional, touch responsive | ☐ | ☐ |  |
| 7 | Servo: head moves L/R/nod (Stack-chan only) | ☐ | ☐ |  |
| 8 | Firmware: correct OIC version confirmed | ☐ | ☐ |  |

Unit Serial #: ____________  Date: ____________  Technician: ____________

Result:  ☐ PASS (ship)  ☐ FAIL (quarantine)  ☐ RETEST